- Smith park bicycle track

- Produced by Jay Lee

- The task

By exploring recreation in the town, I saw the need to have more fun activities for 10 to 15 year olds. The task is to design and present a proposal for a bike track at Smith Park. The solution will be used by children and teenagers who like to ride bikes. When the project is finished it will provide a plan for a bike track in Smith Park.

- Consequences

The production and use of the project could have the following consequences:

- it could impact others by making too much noise

- developing the solution could impact on the environment by damaging gardens and lawns

- using the product could scare away native birds and animals.

- Criteria for success

For the design solution to be successful, it will:

- be used by boys and girls and younger and older kids

- be safe for riders and people in the park

- not interfere with other park users.

- Planning the process

The project will be limited by: not having money to build the track, not having enough time to do the plan and council might not approve the plan.

The resources that will be available for use in the project are:

- model making materials and equipment

- the school IT workshop

- video camera and the digital camera

- drawing materials.

During development of the project it will be important to minimise the impact of:

- the plan not being accepted by council

- being too expensive.

The following people will be available to help me:

- Mrs Quick the maintenance person

- Luke's dad who works at the council.

As the design develops it will be presented to council officers for feedback and approval.

- Timeline

I started the project on the 2nd March. The project must be finished by the 20th June.

The following steps of the project will be completed by:

- Exploring and defining the task - 08/04

- Generating and developing ideas - 12/05

- Producing solutions – 13/06